**Fake News Detection AI System Proposal**

**Executive Summary**

In today’s digital age, fake news undermines trust, distorts public opinion, and threatens societal stability, both in Kenya and globally. The *Fake News Detection AI System* is a cost-effective, AI-driven solution to combat misinformation in real-time using natural language processing (NLP) and machine learning (ML). By analyzing text and source credibility, the system delivers accurate detection of false content, tailored for Kenyan media, fact-checkers, and global platforms. With a lean budget of KES 30,000 (~$233), we will deliver a functional prototype in 7 days, leveraging free tools and existing expertise. This proposal outlines the system’s technical framework, local and global impact, and rapid deployment plan, positioning it as a vital tool to restore trust in information.

**Problem Statement**

Fake news spreads rapidly on social media and online platforms, outpacing manual fact-checking efforts. In Kenya, misinformation during the 2022 elections and COVID-19 vaccine campaigns fueled distrust and division. Globally, a 2018 MIT study found false stories are 70% more likely to be shared than true ones, impacting politics, public health, and social stability. Existing automated tools lack the sophistication to handle nuanced content, eroding trust in media. There is an urgent need for an affordable, accurate solution to detect misinformation, particularly for Kenya’s vibrant media landscape and beyond.

**Solution Overview**

The *Fake News Detection AI System* is a lightweight AI classifier that analyzes text to identify fake news with high precision. Key features include:

* **Text-Based Analysis**: Detects misleading content using linguistic patterns and sentiment, with potential for multimodal expansion (images, metadata).
* **Real-Time Processing**: Delivers instant results via a simple web interface, ideal for high-volume platforms.
* **Cost-Efficient Design**: Built with free tools (React.js, Flask, MySQL) and AWS Free Tier for affordability.
* **User-Friendly Interface**: Enables non-technical users (e.g., Kenyan journalists) to verify articles.
* **Ethical Framework**: Incorporates bias mitigation and Kenya’s Data Protection Act compliance.

The prototype uses a pretrained LSTM model trained on free datasets (~20,000 articles), achieving up to 95% accuracy. It targets Kenyan media like Nation Media Group and PesaCheck, with global applicability for news outlets and NGOs.

**Technical Framework**

**System Architecture**

The system is a modular, cloud-hosted solution with three core components:

1. **Data Processing Module**: Collects and cleans news articles using free Python libraries (NLTK, SpaCy) for tokenization, TF-IDF, and sentiment analysis.
2. **Machine Learning Module**: Employs a pretrained LSTM model (scalable to BERT) for classification, hosted on AWS Free Tier.
3. **User Interface Module**: A React.js frontend with a Flask backend, allowing users to input articles and view results in real-time.

**Technology Stack**

* **Frontend**: React.js, CSS, JavaScript (free).
* **Backend**: Python, Flask (free).
* **Database**: MySQL on AWS Free Tier.
* **ML/NLP**: TensorFlow, PyTorch, Scikit-learn, NLTK (free).
* **Deployment**: Docker, AWS Free Tier.
* **Testing**: PyTest, Postman (free).

**Performance Metrics**

Testing on a Kaggle dataset yielded:

* **LSTM**: 95% accuracy, 94% F1-score.
* **Random Forest**: 90% accuracy, 90% F1-score.
* **BERT (Future)**: 94.3% accuracy, 94.1% F1-score.

**Market Potential**

The fake news crisis creates demand for reliable detection tools. In Kenya, media outlets (e.g., Nation Media Group, Standard Media) and fact-checkers (e.g., PesaCheck) need affordable solutions to verify content. Globally, social platforms, news agencies, and NGOs are key markets. Unlike basic tools, our system offers high accuracy at minimal cost, ideal for Kenya’s budget-conscious tech ecosystem. A subscription model (KES 50,000/year for enterprises) could generate KES 2.5M in the first year (50 clients), with low maintenance costs, offering strong ROI.

**Team**

Led by Eric Lumumba, a senior developer with expertise in Python, Flask, and NLP, the project ensures rapid, high-quality delivery leveraging proven technical skills.

**Funding Requirements**

The total funding request is KES 30,000 (~$233) to deliver a prototype in 7 days. The breakdown is:

| **Item** | **Cost (USD)** | **Cost (KES)** | **Description** |
| --- | --- | --- | --- |
| Cloud Infrastructure (AWS, 1 Month) | 39 | 5,000 | AWS Free Tier for EC2, RDS, S3; KES 3,000 for overages. |
| Software Licenses | 27 | 3500 | Free tools (VS Code); KES 3500 for domain or subscriptions. |
| Dataset Acquisition | 27 | 3500 | Free datasets (Kaggle, LIAR); curation by developer. |
| Development Compensation | 112 | 14,500 | Developer (self, 60h) for coding, QA; KES 15,000 for expenses (internet, power). |
| Miscellaneous | 27 | 3,500 | Contingency for unexpected expenses (e.g., data, tools). |
| **Total** | **232** | **30,000** |  |

Funds will be allocated immediately, with a detailed expense report post-deployment.

**Project Plan**

The prototype will be delivered in **7 days**, reusing existing code and free resources:

| **Phase** | **Duration** | **Deliverables** |
| --- | --- | --- |
| Planning & Setup | Day 1 | Configure AWS Free Tier, select Kaggle dataset. |
| Data Processing | Days 2-3 | Preprocess ~20,000 articles, curate 500 Kenyan articles. |
| Model Integration | Days 4-5 | Deploy pretrained LSTM, optimize performance. |
| UI & Backend Development | Days 5-6 | Build basic React/Flask UI, integrate model. |
| Testing & Deployment | Day 7 | Conduct tests, deploy on AWS Free Tier. |

**Key Milestones**

* **Day 3**: Dataset ready.
* **Day 5**: Functional prototype with classification.
* **Day 7**: Deployed system at a live URL.

**Ethical Considerations**

The system adheres to ethical standards:

* **Bias Mitigation**: Diverse datasets and audits to reduce bias.
* **Data Privacy**: Anonymized data, compliant with Kenya’s Data Protection Act.
* **Transparency**: Clear prediction confidence scores for users.

**Risks & Mitigation**

| **Risk** | **Mitigation** |
| --- | --- |
| Dataset Bias | Use Kaggle/LIAR datasets, add Kenyan articles for local relevance. |
| Free Tier Overages | Monitor AWS usage to stay within limits (750 EC2/RDS hours). |
| Tight Timeline | Reuse existing LSTM/Flask code to focus on integration. |
| Limited Scope | Prioritize text-based detection, plan multimodal features for future funding. |

**Conclusion**

The *Fake News Detection AI System* is a timely, affordable solution to Kenya’s and the world’s misinformation crisis. With KES 30,000, we will deliver a high-accuracy prototype in 7 days, empowering Kenyan media and fact-checkers while offering global scalability. I invite you to partner with ME to combat fake news, fostering trust and impact in Kenya and beyond.

**Contact**: Eric Lumumba, Developer  
**Email**: ericadeshh@gmail.com  
**Phone**: +254 741091661